DealAxis AI

System Architecture & Data Pipeline

Version 1.0   ·   June 2026   ·   Internal Reference

1.  Overview

DealAxis AI is a B2B sales-intelligence platform that surfaces ranked, evidence-backed opportunities for enterprise accounts. Built for a small team, it uses a single managed Postgres database (Supabase), a React/Vite frontend, and a subscription-based data access model.

| Product | DealAxis AI — Sales Intelligence Dashboard |
| --- | --- |

| Frontend | Vercel OR Netlify (decision pending) |
| --- | --- |

| Database | Supabase (Postgres) — AWS us-east-1 |
| --- | --- |

| Auth | Supabase Auth (JWT) |
| --- | --- |

| File Storage | Supabase Storage (logos, documents) |
| --- | --- |

| Deployment | TBD (Vercel or Netlify) · Supabase Cloud (backend) |
| --- | --- |

Hosting Decision: Vercel vs Netlify

|  | Vercel | Netlify |
| --- | --- | --- |
| Best for | React / Next.js apps | Static sites, form handling |
| Deploy previews | ✓ Per PR, instant | ✓ Per PR, instant |
| Free tier | ✓ Generous (non-commercial) | ✓ Generous |
| Team pricing | $20 per person/mo | $20 flat for unlimited team |
| Analytics | ✓ Built-in | Paid add-on |
| Edge functions | ✓ Built-in | ✓ Built-in |
| Verdict | Slightly better DX for React/Vite | Cheaper for 2+ person teams |

Both are excellent. For a 2-person team, Netlify saves $20/mo (flat $20 vs $40 on Vercel). Decide based on team familiarity — either works identically with this architecture.

2.  High-Level Architecture

Three logical layers:

Presentation Layer — React app served via Vercel / Netlify CDN (TBD)

API Layer — Supabase auto-generated REST API + PostgREST

Data Layer — Single Postgres database with Row-Level Security (RLS)

Request Flow

| Step | Description |
| --- | --- |
| Step 1 | User opens app — CDN serves the React bundle |
| Step 2 | User logs in → Supabase Auth returns a JWT token |
| Step 3 | React calls Supabase API with the JWT in the request header |
| Step 4 | Postgres RLS checks: "which accounts is this user subscribed to?" |
| Step 5 | Only permitted rows are returned — no manual filtering in frontend code |
| Step 6 | Accounts page shows 2–3 subscribed accounts |
| Step 7 | User clicks an account → fetch opportunities for that account_id |
| Step 8 | User clicks a play → fetch full detail row for that opportunity_id |

3.  Database Design

One database. Four core tables. RLS enforces access control at the database engine — the frontend never filters by user manually.

3.1  users

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PK — from Supabase Auth |
| email | text | Login email |
| full_name | text | Display name |
| role | text | admin ¦ analyst |

3.2  accounts

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PK |
| name | text | e.g. Synovus |
| sector | text | e.g. Banking |
| heat_score | integer | 0–100 priority score |
| logo_url | text | Supabase Storage URL |
| opportunity_range | text | e.g. $19M–$65M |
| total_opportunities | integer | Count of active plays |
| strategic_fit | text | High / Medium / Low |

3.3  user_account_subscriptions  (pivot — controls access)

This is the single source of truth for who sees which accounts.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PK |
| user_id | uuid | FK → users.id |
| account_id | uuid | FK → accounts.id |
| subscribed_at | timestamptz | When access was granted |

3.4  opportunities

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PK |
| account_id | uuid | FK → accounts.id |
| rank | integer | Priority rank (1 = highest) |
| title | text | Opportunity name |
| priority | text | High ¦ Medium-High ¦ Medium ¦ Low |
| opportunity_type | text | Confirmed ¦ Inferred ¦ Strategic Hypothesis… |
| deal_size | text | e.g. $3M–$10M |
| timeline | text | e.g. Jan 2026 – Mar 2027 |
| buyer | text | Primary buyer persona |
| project_scope | text[] | Array of scope bullet points |
| business_driver | text | Key business driver narrative |
| confidence | integer | 1–5 confidence score |
| sales_readiness | text | High ¦ Medium ¦ Low |
| tech_stack_confirmed | text[] | Confirmed technologies |
| tech_stack_inferred | text[] | Inferred categories |
| entry_wedge | text | SI entry wedge statement |
| first_meeting_theme | text | First meeting conversation angle |
| why_strong | text | Why this is a strong entry play |
| first_buyer | text | Likely first buyer contact |
| created_at | timestamptz | Row creation timestamp |

4.  Row-Level Security (RLS)

RLS is enforced at the Postgres engine — not in application code. Even if a user guesses a URL or calls the API directly, Postgres rejects rows they are not permitted to see.

| Table | Operation | Policy |
| --- | --- | --- |
| accounts | SELECT | Only accounts the user is subscribed to via the pivot table |
| opportunities | SELECT | Only opportunities belonging to subscribed accounts |
| user_account_subscriptions | SELECT | Only the user's own subscription rows |
| users | SELECT / UPDATE | Only the user's own profile row |

5.  Git & Team Workflow

Branch Strategy

main — production releases only. Never commit directly.

dev — shared integration branch. Both team members open PRs here.

feat/opportunity-account — your backend + opportunity UI work.

feat/portfolio-ui — teammate's portfolio page UI work.

Daily Workflow

Start of day:  git fetch origin && git rebase origin/dev

Feature done:  open a Pull Request → dev

Both review before merge (UI consistency + data contract check)

Release:  merge dev → main only (never commit to main directly)

Files Most Likely to Conflict

src/styles/theme.css — agree before changing any CSS variable

src/App.jsx — new routes; add yours and PR fast

src/data/mockData.js — coordinate new data additions

6.  Hosting & Infrastructure

| Component | Provider | Notes |
| --- | --- | --- |
| Frontend | Vercel OR Netlify (TBD) | React/Vite build, CDN delivery, auto-deploy from GitHub |
| Database | Supabase (AWS) | Postgres, Auth, Storage — managed, auto-backups |
| Auth | Supabase Auth | JWT tokens, email/password, session management |
| File Storage | Supabase Storage | Account logos, uploaded documents |
| CI/CD | GitHub Actions | Lint + build check on every PR before merge to dev |
| Secrets | .env (never in git) | VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY |

7.  Implementation Roadmap

Phase 1 — Foundation (Current)

CSV data working in mockData.js

Full UI: Accounts → Account Overview → Opportunities → Detail page

React Router navigation implemented

RankedPlaysChart interactive visualisation

Phase 2 — Database Setup

Create Supabase project and note URL + anon key

Run schema.sql to create all four tables

Run seed.sql to import Synovus data

Assign user_account_subscriptions rows via Supabase dashboard

Phase 3 — Connect Frontend to Supabase

Install @supabase/supabase-js

Replace mockData.js calls with Supabase queries

Add .env with VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY

Test all pages end-to-end with live data

Phase 4 — Auth & Access Control

Enable Supabase Auth (email/password)

Add login page and session management in React

Enable RLS policies on all tables

Verify users only see their subscribed accounts

Phase 5 — Deployment (Vercel or Netlify — TBD)

Choose Vercel or Netlify and connect GitHub repo

Add VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY as env vars in the hosting dashboard

Deploy to production URL

Set up custom domain + SSL

8.  Key Architecture Decisions

| Decision | Rationale |
| --- | --- |
| Single DB, not one per account | Easier to query, maintain, scale. RLS enforces tenant isolation at DB level. |
| Supabase over self-hosted Postgres | Managed backups, built-in Auth + Storage, auto REST API. No DevOps overhead. |
| RLS over app-level filtering | Prevents data leaks even if the frontend has a bug. Security at the DB layer. |
| CSV → Supabase migration path | Start fast with mock data, migrate when schema is stable. No throwaway work. |
| Vercel or Netlify (TBD) | Both support zero-config React/Vite deploys from GitHub. Decide on team familiarity. |

9.  Monthly Cost Estimate

Estimates based on current June 2026 pricing. Assumes a 2-person team and early-stage traffic (< 10,000 users/month).

Supabase (same regardless of frontend choice)

| Plan | Cost | What You Get | Recommendation |
| --- | --- | --- | --- |
| Free | $0 / mo | 500 MB DB · 50K MAUs · 1 GB storage · community support | Use this now — more than enough for dev and early users |
| Pro | $25 / mo | 8 GB DB · 100K MAUs · 100 GB storage · daily backups · email support | Upgrade when you have real paying users |

Vercel

| Plan | Cost | Notes |
| --- | --- | --- |
| Hobby | $0 / mo | Free forever — personal / non-commercial use only. Not suitable for a startup product. |
| Pro | $20 / person / mo | 2 developers = $40/mo. Includes 1 TB bandwidth, faster builds, team collaboration. |

Netlify

| Plan | Cost | Notes |
| --- | --- | --- |
| Free | $0 / mo | 300 credits/mo — suitable for very low traffic only. |
| Pro | $20 / mo flat | Unlimited team members (changed April 2026). 3,000 credits/mo. Best value for teams. |

Total Monthly Burn Rate

| Scenario | Vercel + Supabase | Netlify + Supabase |
| --- | --- | --- |
| Dev / testing only | $0 (Hobby + Free) | $0 (Free + Free) |
| Early product — 1 developer | $20 + $0 = $20 / mo | $20 + $0 = $20 / mo |
| Early product — 2 developers | $40 + $0 = $40 / mo | $20 + $0 = $20 / mo ✓ cheaper |
| With Supabase Pro (backups etc.) | $40 + $25 = $65 / mo | $20 + $25 = $45 / mo ✓ cheaper |

Netlify saves $20/mo for a 2-person team due to its flat-rate Pro plan (unlimited seats). Vercel charges $20 per developer seat. Both deliver identical capabilities for this stack.

DealAxis AI  ·  Internal Architecture Reference  ·  v1.0  ·  June 2026